# Functional Requirements (2023/02/28) – PHSRC

|  |  |  |
| --- | --- | --- |
| **Task** | **Target Date** | **Responsibility** |
| 1.Preparation of PDHS (Provincial Director of Health Services) Check List Web base Application | * Private Hospital, Medical Center, Laboratory – **2023/03/01** * Other Check list – **2023/03/14** | * PHSRC team * SLTS team |
| 2.     Facility to upload/ remove additional Documents and payment slips from PHSRC officers | **2023/03/20** | * PHSRC team * SLTS team |
| 3.     Registration Application Evaluation Committee Members (9 members) approval portal | **2023/03/01 (Till Approval level)** | * PHSRC team * SLTS team |
| 4.     Meeting Summary Report | **2023/03/27** | * PHSRC team (Meeting Summary Format need) * SLTS team |
| 5.     Institute Owner/ Doctor in charge profile picture | **2023/03/27** | * SLTS team |
| 6.     Admin Account for whole the System | **2023/03/01** | * PHSRC team * SLTS team |